# SWE 3090 Final Class Project Concept Format

FALL 2025

### Proposed Project Title/Area

SmartFlash: A Spaced Repetition Flashcards App for Smarter Studying

### Student Name

- Solomon Njogo

- Reg. No: 669851

### Previous Projects Done / Languages / Frameworks Used

- RaiseIt is an app that promotes transparency in charity fundraising and donations in Dart and Flutter

- LuxeLens is an e-commerce website for eyewear built using HTML, CSS, and JavaScript

- NextJs framework

- React Framework

- Flutter Framework

- Kotlin Multiplatform Framework

### Project Background and Justification

Many students spend long hours studying, but most of that effort is wasted due to poor review methods. Research shows that without active recall and spaced repetition, students forget up to 80% of what they study within a week (Ebbinghaus forgetting curve).

This project addresses the problem of inefficient studying by giving students a tool to create digital flashcards and automatically schedule reviews at optimized intervals. By studying smarter instead of longer, students can retain knowledge more effectively and reduce exam stress.

Project Objectives

- To design and develop a mobile flashcards app that enables students to create and organize study materials with AI integration.

- To implement spaced repetition logic for smarter review scheduling.

- To provide students with a simple, distraction-free interface for active recall practice.

- To track learning progress and mastery levels.

### Project Scope

Area: Education / Productivity

Covers:

- Creating, editing, and deleting flashcards.

- Organizing flashcards into subjects and topics for easier navigation.

- Smart review scheduling using spaced repetition intervals.

- Progress tracking with simple performance statistics (e.g., number of cards mastered, study streaks).

- Optional enhancement: AI-assisted flashcard generation from documents (if time allows).

Does Not Cover:

- Collaborative or group study features (sharing flashcards between users).

- Full offline multi-device synchronization (initially limited to single-device storage with optional Supabase sync).

- Advanced gamification features (e.g., leaderboards, competitive modes).

### Proposed Methodology

The project will follow a structured, modular development approach to ensure scalability and maintainability.

Framework & Platform:

- Flutter – for cross-platform development (Android, iOS, Web).

Database & Backend:

- Hive – for efficient local storage of flashcards.

- Supabase – for cloud sync, authentication, and optional multi-device support.

Architecture:

- MVVM (Model–View–ViewModel) – to separate concerns, maintain clean code, and simplify state management.

Algorithms & Logic:

- Spaced Repetition Algorithm – for optimized scheduling of flashcard reviews, improving knowledge retention.

- Basic Analytics Engine – to track progress and generate performance statistics.

System Design Approach:

- Modular, component-based design (separating flashcard management, review scheduling, and progress tracking).

- Provider for state management.

- Emphasis on a clean, intuitive UI/UX that supports productivity and ease of use.

### Expected Outcomes / Deliverables

The project will deliver a fully functional cross-platform mobile application (Android/iOS, with optional web support) designed to help students study more effectively.

Key Deliverables:

- Flashcard Management: Ability to create, edit, and review flashcards, including AI-assisted generation from study materials.

- Smart Reminders: Automated notifications for due reviews based on a spaced repetition algorithm.

- Progress Tracking: Visual performance statistics and learning insights to help students monitor improvement over time.

Expected Benefits for Users:

- Smarter Studying: Students retain knowledge more effectively through optimized review schedules.

- Time Efficiency: Reduced wasted effort by focusing on weak areas highlighted by performance tracking.

- Personalized Learning: Adaptive review intervals ensure the app fits individual learning paces.

### Timeline (12 Weeks):

- Week 1–2: Research, requirements gathering, UI/UX design

- Week 3: Project setup, environment configuration, GitHub repo setup

- Week 4–5: Implement flashcard CRUD functionality (create/edit/delete)

- Week 6: Organizing flashcards into subjects/topics

- Week 7–8: Implement spaced repetition algorithm and notification system

- Week 9: Progress tracking and statistics visualization

- Week 10: User testing and feedback collection

- Week 11: Bug fixing, optimizations, polish UI/UX

- Week 12: Final deployment, documentation, and presentation prep

### Resources Required

- Laptop with Flutter SDK installed

- Supabase account (if cloud sync is chosen)

- Android phone or emulator for testing

- GitHub for version control

### Potential Challenges and Mitigation

- Challenge: Difficulty implementing spaced repetition algorithm.

  - Mitigation: Start with simple intervals (1, 3, 7 days) and improve later.

- Challenge: Supabase sync issues.

  - Mitigation: Keep a fallback local storage option (Hive).

- Challenge: Time constraints.

  - Mitigation: Stick to MVP features and avoid unnecessary complexity.

### References

Cepeda, N. J., Pashler, H., Vul, E., Wixted, J. T., & Rohrer, D. (2006). Distributed practice in verbal recall tasks: A review and quantitative synthesis. Psychological Bulletin, 132(3), 354–380. https://doi.org/10.1037/0033-2909.132.3.354

Ebbinghaus, H. (1964). Memory: A contribution to experimental psychology (H. A. Ruger & C. E. Bussenius, Trans.). Dover Publications. (Original work published 1885)

Karpicke, J. D., & Roediger, H. L. (2008). The critical importance of retrieval for learning. Science, 319(5865), 966–968. https://doi.org/10.1126/science.1152408

Roediger, H. L., & Karpicke, J. D. (2006). Test-enhanced learning: Taking memory tests improves long-term retention. Psychological Science, 17(3), 249–255. https://doi.org/10.1111/j.1467-9280.2006.01693.x

### GitHub/Git

- Github account to be used: https://github.com/solomon-njogo

- Repository to be created.